EGERTON UNIVERSITY PROCUREMENT APPLICATION DEVELOPMENT PROPOSAL

PROJECT MEMBERS
S13/20780/13
MALALA VICTOR MAKOKHA
S13/21388/14
ENOCK MUSYOKI MUTUKU
S13/21414/14
SAMUEL ODHIAMBO OBUNGE
S13/21420/14
CALVINCE OWUOR

S13/21415/14
ANDREW OKEYO

PRESENTED TO……………………………………………………………….

SIGNATURE OF THE SUPERVISOR……...…….DATE…………………...

TABLE OF CONTENTS

1. Executive Summary……………………………………………………..1
2. Project Objectives………………………………………………………...2
3. Project Constraints………………………………………………………..3
  3.1Time………………………………………………………………..3
  3.2 Finance...…………………………………………………………..3
  3.3 Member...………………………………………………………….3
  3.4 Software..………………………………………………………….3
4. Justification……………………………………………………………….4
5. Project Plan……………………………………………………………….5
  5.1.Tasks…………………………………………………………..…..5
  5.1.1 Data Collection..………………………………………………...5
  5.1.2 Analysis…....……..……………………………………………..5
  5.1.3 Design...…………………………………………………………5
  5.1.4 Implementation.……..…………………………………………..5
  5.1.5 Testing...…………………………………………………………5
  5.1.6 Deployment and Integration..…………………………………...5
  5.1.7 Documentation.……..…………………………………………...5

    5.2. Schedule…………………………………………………………..6
1. Project Budget…………………………………………………...………..7
  6.1 Development cost………………………………………………….7
  6.2 Component cost……………………………………………………7
2. Conclusion………………………………………………………………..8

EXECUTIVE SUMMARY

Procurement management system is a web based application that aims at automating day to day processes executed by the procurement department of Egerton university.

There are lots of activities involved in the procurement process that leads to work hurdles for the workers and the administrations. Procurement system’s core functionality is to ensure that all the activities are monitored and executed in an automotive perspective.

Lots and lots of paper-work is currently the main working jam for the procurement processes. The System will ensure that paper work is reduced to the atomic need as possible.

The system will interface with the finance department’s information system so that all the financial inquires and allocations or approvals are done automatically before the procurement processes undertaken.

Every department in the institution will be have their designated accounts through which they can submit their requests for resources (goods and services) . The system will automatically check for the budget allocations for each department and if the request exceeds the allocated funds.. the request will be automatically declined or rejected.

Each head pf the departments will be soul administrator and therefore will be the one responsible for department accounts undertakings.

The records of each and every transactions will be recored and stored for reference whenever needed by any department concerned. The department will only be able to views its and only its transactions.

PROJECT OBJECTIVES
The objective of this project is to develop and implement an automated procurement monitoring system that can be scaled down to handling and ensuring of smooth running of the procurement processes.

The project is to be produced at the standards acceptable by the Egerton university procurement department and the engineering principles with no infringements whatsoever.

The project is set to be delivered in time and at the minimal cost as possible without affecting the core and entire functionality of the system.

PROJECT CONSTRAINTS
Though the entire process of developing, delivering, and deploying the system is already outlined, few or some hurdles may be encountered.

Time
Time to conduct all the required processes may be limited and hence may some extent impact on the project deliverables.

Finance
Due to the dynamics in the market place the funds allocated for the whole project may be insufficient.

Members
During the development some member(s) of the group may fall sick or leave before completion. This may intern impact on the overall organization and execution of the project activities.

Software
Software fails are unpredictable and hence if such occurs with the ones deployed in the system development the development processes may be slowed down.

JUSTIFICATION
Owing to the fact that team selected to develop and execute this project is of no doubt of vast and explicit skills and knowledge in the software development process the team is confident to justify that they are absolutely the best software engineers to handle this project.

Therefore it would be of great honor and justice if you can assign this contact to this excellent team of skilled and knowledgeable team.

PROJECT PLAN
TASKS
Data Collection
Collecting data from relevant Egerton university departments concerning the procurement processes.

Data Analysis
Analyzing the collected facts and strategy-zing on the requirements and costs that will be incurred.

System Design
Using the acquired requirements this phase’s core activities are to model and design the system components and the interactions between the so modeled components.

System Implementation
The modeled designs are converted into computer codes to create a functional software.

System Testing
The resulting software is projected towards a rigorous testing to discover bugs and missing user requirements for debugging purposes.

Deployment and Integration
The complete error free software is now deployed in the business environments to carry out the desired procurement automation processes.

Documentation
System Design procedures and components are documented for future reference and for the system maintenance purposes.

SCHEDULE
This project will take approximately 15weeks to complete. According to the time-line, the first iteration is expected to be completed in 4 weeks, with the remaining 11weeks dedicated to the second iteration and scalability, integration explorations.

Task ID	Task Name	Period [Weeks] / [2 ] [2] [ 5 ] [3 ] [0.5] [0.5] [3]
1	Data Collection
2	Analysis
3	Design
4	Implementation
5	Testing
6	Deploying and Integration
7	Documentation

PROJECT BUDGET
Development Costs
Man-Hour:
       Estimated hours :=630 hrs
       Number of persons:= 5
       Cost per hour := ksh. 0.00

Total Development cost: (630*5*0.00)
 :==Ksh. 0.00

Component Costs
Printing : Printing of the system documents
Estimated copies:=100 pages
 Cost per page :=ksh 5.00

Binding: Binding of system documents
Estimated Documents: =3
Cost per page :=ksh 60.00

Communication: Airtime to coordinate the development processes.
 Estimated Cost :=ks.500.00

Total Component cost: {(100*5)+(60*3)+(500)}
 :==Ksh. 1,180.00

Total Development cost
 :==Ksh.1,180.00

CONCLUSION
The development team conducted several surveys and found that system can be designed, implemented and deployed using the available resources. This system aims at reducing at a greater pace the costs incurred in procurement management and coordinations.